Team ID: 4 .

Project URL: Google Features And Services

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Tasks (provide brief descriptions) | Member Name | Start Date D/M/Y | Completion Date  D/M/Y | Status  (C, INC, INP) |
| Task#1: Information Research | Navjot Kaur | ------------------ | -------------- | INC |
| Task#1: Information Research | Manpreet Kaur | ------------------ | -------------- | INC |
| Task#1: Information Research | Jaspal Singh | ----------------- | -------------- | INC |
| Task#1: Information Research | Karanbir Singh |  |  | INC |
| Task#1: Information Research | Kiranveer Kaur |  |  | INC |
|  |  |  |  |  |
| Task#1: Information Research | Navjot Kaur | 06/11/2018 | 07/11/2018 | C |
| Task#1: Information Research | Manpreet Kaur | 06/11/2018 | 07/11/2018 | C |
| Task#1: Information Research | Jaspal Singh | 06/11/2018 | ------------------ | INP |
| Task#1: Information Research | Karanbir Singh | 06/11/2018 | -------------------- | INP |
| Task#1: Information Research | Kiranveer Kaur | 07/11/2018 | ------------------- | INP |
|  |  |  |  |  |
| Task#2: Coding HTML | Navjot Kaur | 08/11/2018 | 12/11/2018 | INP |
| Task#2: Coding HTML | Manpreet Kaur | 08/11/2018 | 13/11/2018 | INP |
| Task#1: Information Research | Jaspal Singh | 09/11/2018 | 11/11/2018 | C |
| Task#1: Information Research | Karanbir Singh | 09/11/2018 | 11/11/2018 | C |
| Task#1: Information Research | Kiranveer Kaur | 09/11/2018 | 11/11/2018 | C |
|  |  |  |  |  |
| Task#2: Coding HTML | Navjot Kaur | 15/11/2018 | 18/11/2018 | C |
| Task#2: Coding HTML | Manpreet Kaur | 15/11/2018 | ---------------- | INP |
| Task#2: Coding HTML | Jaspal Singh | 15/11/2018 | ------------------ | INP |
| Task#2: Coding HTML | Karanbir Singh | 15/11/2018 | ----------------- | INP |
| Task#2: Coding HTML | Kiranveer Kaur | 15/11/2018 | --------------- | INP |
|  |  |  |  |  |
| Task#3: Coding CSS | Navjot Kaur | 19/11/2018 | 20/11/2018 | INP |
| Task#2: Coding HTML | Manpreet Kaur | 18/11/2018 | 20/11/2018 | C |
| Task#2: Coding HTML | Jaspal Singh | 18/11/2018 | 20/11/2018 | C |
| Task#2: Coding HTML | Karanbir Singh | 18/11/2018 | 20/11/2018 | C |
| Task#2: Coding HTML | Kiranveer Kaur | 18/11/2018 | 20/11/2018 | C |
|  |  |  |  |  |
|  |  |  |  |  |
| Task#3: Coding CSS | Navjot Kaur | 21/11/2018 | 25/11/2018 | C |
| Task#3: Coding CSS | Manpreet Kaur | 21/11/2018 | 23/11/2018 | INP |
| Task#3: Coding CSS | Jaspal Singh | 22/11/2018 | 23/11/2018 | INP |
| Task#3: Coding CSS | Karanbir Singh | 22/11/2018 | 23/11/2018 | INP |
| Task#3: Coding CSS | Kiranveer Kaur | 21/11/2018 | 23/11/2018 | INP |
|  |  |  |  |  |
| Task#3: Coding CSS | Manpreet Kaur | 24/11/2018 | 28/11/2018 | C |
| Task#3: Coding CSS | Jaspal Singh | 24/11/2018 | 28/11/2018 | C |
| Task#3: Coding CSS | Karanbir Singh | 24/11/2018 | 28/11/2018 | C |
| Task#3: Coding CSS | Kiranveer Kaur | 24/11/2018 | 28/11/2018 | C |
|  |  |  |  |  |
|  |  |  |  |  |

**I check progress of our Project on following dates:**

\* 06/11/2018 Tuesday

\* 07/11/2018 Wednesday

\* 08/11/2018 Thursday

\* 09/11/2018 Friday

\* 11/11/2018 Sunday

\* 12/11/2018 Monday

\* 13/11/2018 Tuesday

\* 15/11/2018 Thursday

\* 18/11/2018 Sunday

\* 19/11/2018 Monday

\* 20/11/2018 Tuesday

\* 21/11/2018 Wednesday

\* 22/11/2018 Thursday

\* 23/11/2018 Friday

\* 24/11/2018 Saturday

\* 25/11/2018 Sunday

\* 28/11/2018 Wednesday